Project : Horn Reduction Technology

This project aims to develop an innovative technology to effectively reduce horn usage on roads, especially in critical areas such as non-honking zones, red signal areas, and school zones. The increasing incidents of excessive honking contribute to noise pollution, create a hazardous environment, and adversely affect the well-being of communities.

Team Members :
Raghav Saxena (Python)

Kashish Girdhani (Python)

Divyanshu Tailor (Website)
Ayush Joshi (Website)
Shagun Kaler (Arduino)

Anjali Sharma (Arduino)

Tools used in the Project:

Arduino board (Hardware)

Arduino software (IDE)

Python,

HTML,

CSS,

Javascript

Duration :

9 August 2023 - 14 August 2023

9 August:

- Check the sound detector's accuracy

- Review the website

- Set conditions of frequencies of horn on the code to Arduino

- Testing of the device

10 August:

- Set the existing code to Arduino

- Analyze the graph of the data

- CSV file of the frequencies

- Testing of the device

11 August:

- Set GPS on the Arduino

- Testing of the code

- Testing of the device

- Set coordinates on the Excel sheet

- Testing of the device

12 August:

- Integration of Arduino and Python code of GPS

- Integration of website

- Testing of the device

13 August:

- Testing of the codes and devise

- Integration of the project

14 August:

- Testing

- Completion of the project